# Tic-Tac-Toe Project

User Stories

- As a user, I want to login with email and password, so that my ID is authenticated.

- As a user, I want to change my password, so that it can be more meaningful.

- As a user, I want logout capability, so that game session will be closed.

- As a user, I want player active status, so that current player is known

- As a user, I want invalid cell choices disabled, so that cheating is prohibited

- As a user, I want game status displayed, so that win tie, or game in progress is known

- As a user, I want current game disabled upon win or tie, so that cheating is prohibited

- As a user, I want to select a new game, so that game playing can continue

- As a user, I want clearly defined graphics, so that game is visually appealing.

Wireframe

Schedule

Tuesday, September 25th

Planning

- Review game-project-scope-study

- User Stories

- Review project-planning-wireframes-practice

- Wire Frames

Set Up

- Download Browser Template

- Create a Github Repository

- Deploy to Github Pages

Wednesday, September 26th

Game Engine

- Create Empty Board in JS

- Create Current Player

- Add Current Player to Board

  - Current Player rotates between x and o

  - Can not choose already occupied spots

- Check Board for Winner

Thursday, September 27th

Game UI

- Design a game board

- Add a click handler for when a space on the game board is clicked

- If the user clicks on a valid space then add their X or O

- Do not allow users to add an X or O to an invalid space

- Do not allow users to add an X or O to any spaces after the game is over

- Update the game engine when the game board is updated

- Add messaging for the user when the turn changes

- Add messaging for the user when the user clicks on an invalid space

- Add messaging for the user when the game is over (win or draw)

Friday, September 28th

Authentication

- Review api-token-auth

- Sign Up (curl then web app)

- Sign In (curl then web app)

- Change Password (curl then web app)

- Sign Out (curl then web page)

- All API calls have success or failure messages

Game API

- Review query-ajax-post

- Create Game, start new game (curl then web app)

- Update Game, play the game (curl then web app)

- Get Games (curl then web app)

Saturday-Monday, September 29th-October 1st

Final Touches

- README

- Troubleshoot/Debug

- Style

Tuesday, October 2nd

Project Presentation